**Project Name: Human Resource Management System**

**Scope Statement**

**Scope Description**

* HRMS Login Page and Home Page(Dashboard)

**HR Role:**

* HRMS Dashboard listing all employees in the current company and search option by Name.
* HRMS Dashboard should be able to provide information about Headcount of Employees in Graphical format.

**Employee Role:**

* HRMS Dashboard should show only his details.

**Acceptance Criteria**

* Duration between Login and Home page should be less than 1 second.
* Employee search should be very fast.
* Employees with basic roles shouldn’t be able to access other’s information.

**Success Criteria**

* Application should be online and should be accessible over the internet.
* Above scoped description should be achieved by 16-Sep-2020.

**Project Deliverables**

* Unit Testing should be completed for all the code developed as part of this release with code coverage of more than 80%.
* Integration Testing should be completed prior to integration with UI.

**Project Boundaries**

* This release is related to development of Login and Dashboard.
* In Dashboard we will be having Departments Graph and Table with Search option for all Employees.

**Project Constraint**

* Currently we have onboarded only 3 Java Developers and the following are their details and front end developer.
  + Rashmiranjan, Shatanu Kumar Singh and Satish Kumar
* We need one UI/UX developer and one Angular developer.

**Project Assumption**

* Above scoped software will be live by 19-Sep-2020.
* Employees with respective roles should be able to login.